# Final Test Result Report

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Test Team** | **Browsers** | **Test Level** | **Test Types** | **Team Timetable** | **Test Status** | **Summary** | **Problems during the testing** | **Risks during the testing** | **Bugs List** | **Bugs Statistics** |
| Team A:  **Ekaterina Shasholko**  Ilya Mironuk  Alexey Breivo  Marina Ponomarenko | Google Chrome version 102.0.5005.115, Mozilla Firefox version 101.0.1, Safari version 15.4. | Component,  smoke,  positive. | Exploratory,  Accessibility,  Cross-browser. | Test plan creation:  02.05.2022-20.05.2022  Check lists creation:  14.05.2022-20.05.2022  Test cases creation:  21.05.2022-20.06.2022  Test execution,  Bug reports:  06.06.2022-20.06.2022  Test Result Reports: weekly  Presentation creation:  21.06.2022-27.06.2022 |  | 49 test cases are created.  47 tests are executed successfully,  2 test cases is failed,  2 enhancements and  9 bug-reports are created.  Quality is estimated as high. | Systematically business trips of one member of the team.  Absence of Internet connection during the business trip. | Confluence crash for a half a day.  Actions: Make backups every week or following each important change. | [GLKST30DIP-538](https://jr.it-academy.by/browse/GLKST30DIP-538) - The numbered list isn't used with any text sizes except of Normal in Description Field of 'Add event' menu. In Progress  [GLKST30DIP-652](https://jr.it-academy.by/browse/GLKST30DIP-652) - The button 'Update' is clicked from two times clicling on it when editing the event in 'Add event' menu. To Do  [GLKST30DIP-664](https://jr.it-academy.by/browse/GLKST30DIP-664) - The created Videochat event can't be changed to Google Meet event when edit the event. To Do  [GLKST30DIP-784](https://jr.it-academy.by/browse/GLKST30DIP-784) - The 'X' (Close) button isn't visible, but performs its function. To Do  [GLKST30DIP-763](https://jr.it-academy.by/browse/GLKST30DIP-763) - After creating a new event with 'Weekly' or 'Monthly' recurrence and refreshing the page, the recurrence field changes its value to 'Do not repeat' To Do  [GLKST30DIP-762](https://jr.it-academy.by/browse/GLKST30DIP-762) - Duplication of the created event with the repetition of 'Weekly' or 'Monthly' in the 'Calendar' To Do  Accessibility bugs:  [GLKST30DIP-756](https://jr.it-academy.by/browse/GLKST30DIP-756) - Type of elements (radio-buttons, check-boxes, drop-downs) aren't voiced or voiced incorrectly by NVDA on all pages. To Do  [GLKST30DIP-732](https://jr.it-academy.by/browse/GLKST30DIP-732) - The contrast between the text and background doesn't meet the requirements on all pages except of left side menu. To Do  [GLKST30DIP-715](https://jr.it-academy.by/browse/GLKST30DIP-715) - The user doesn't receive the notification about error pop-ups when the fills in the fields incorrectly. To Do | S3 - 2 bug.  S4 - 7 bugs. |
| Team B:  **Anastasiya Volkova**  Nikita Yakubenko  Viktoria Kozyreva  Anna Kapturkevich | Google Chrome version 102.0.5005.115, Mozilla Firefox version 101.0.1 | Component,  smoke,  positive | Exploratory, Accessibility, Cross-Browser | Test plan creation:  02.05.2022-20.05.2022  Check lists creation:  14.05.2022-20.05.2022  Test cases creation:  21.05.2022-20.06.2022  Test execution,  Bug reports:  06.06.2022-20.06.2022  Test Result Reports: weekly  Presentation creation:  21.06.2022-27.06.2022 |  | 46 test cases are created.  34 tests are executed successfully,  12 test case is failed,  2 enhancement and  11 bug-reports are created.  Quality is estimated as high. | Business trip of one member of the team. Absence of Internet connection during the business trip. | Confluence crash for a half a day.  Actions: Make backups every week or following each important change.  Application update.  Actions: Keep test-cases up-to-date. | [GLKST30DIP-576](https://jr.it-academy.by/browse/GLKST30DIP-576) - Button 'Create' on slider 'Create board' doesn't work after clicking it. To Do  [GLKST30DIP-587](https://jr.it-academy.by/browse/GLKST30DIP-587) - The name of tab 'Favorites' differs from the name on tooltip 'Favourites'. To Do  [GLKST30DIP-592](https://jr.it-academy.by/browse/GLKST30DIP-592) - A board's image doesn't display on tab 'Favorites' after adding of this board to 'Favorites'. To Do  [GLKST30DIP-722](https://jr.it-academy.by/browse/GLKST30DIP-722) - The progress loader don't disappear when user cancel insertion image in 'Description' field in task. To Do  [GLKST30DIP-676](https://jr.it-academy.by/browse/GLKST30DIP-676) - 'Add new viewers' search field located on the 'Assignee' right-hand slider, it can confuse the user. To Do  [GLKST30DIP-679](https://jr.it-academy.by/browse/GLKST30DIP-679) - 'Seach for assignee' placeholder in the 'Add new viewers' search field located on the 'Viewers' right-hand slider, it can confuse the user. To Do  [GLKST30DIP-680](https://jr.it-academy.by/browse/GLKST30DIP-680) - 'You must be an assignee' tooltip iis missing above the comlete button when the user tries to complete a task in the task body. To Do  [GLKST30DIP-657](https://jr.it-academy.by/browse/GLKST30DIP-657) - The login button is triggered only for the second time. To Do  [GLKST30DIP-778](https://jr.it-academy.by/browse/GLKST30DIP-778) - When changing the password, the Recover button does not work. To Do  Accessibility bugs:  [GLKST30DIP-693](https://jr.it-academy.by/browse/GLKST30DIP-693) - The button 'Tab' don't select elements on every page of application. To Do  [GLKST30DIP-735](https://jr.it-academy.by/browse/GLKST30DIP-735) - The shortcut 'Shift + Tab' don't returns to the previous item on every pages application. To Do | S2 - 1 bug.  S3 - 2 bugs.  S4 - 8 bugs. |
| Team C:  **Dmitry Demchilo**  Maxim Shareiko  Ekaterina Kozlovskaya  Anna Borodich | Google Chrome version 102.0.5005.115, Mozilla Firefox version 101.0.1 | Component,  smoke,  positive | Exploratory. | Test plan creation:  02.05.2022-20.05.2022  Check lists creation:  14.05.2022-20.05.2022  Test cases creation:  21.05.2022-20.06.2022  Test execution,  Bug reports:  06.06.2022-20.06.2022  Test Result Reports: weekly  Presentation creation:  21.06.2022-27.06.2022 |  | 39 test cases are created.  31 tests are executed successfully,  8 test cases is failed,  enhancement and  6 bug-reports are created.  Quality is estimated as medium. | Lack of time for tests execution because of high workload of team members. | Confluence crash for a half a day.  Actions: Make backups every week or following each important change.  Application update.  Actions: Keep test-cases up-to-date. | [GLKST30DIP-575](https://jr.it-academy.by/browse/GLKST30DIP-575) - Counter of the projects on the Projects page doesn't change numbers of projects after user leaved one To Do  [GLKST30DIP-637](https://jr.it-academy.by/browse/GLKST30DIP-637) - Message about confirmation of deleting the project is absent when creator using meatball menu To Do  [GLKST30DIP-638](https://jr.it-academy.by/browse/GLKST30DIP-638) - Message about confirmation of leaving the project is absent when creator using meatball menu To Do  [GLKST30DIP-727](https://jr.it-academy.by/browse/GLKST30DIP-727) - When creating a project, the project is saved only after 2 clicks on 'Create'. To Do  [GLKST30DIP-728](https://jr.it-academy.by/browse/GLKST30DIP-728) - When creating a project, it can be created by filling in the 'Project Name' and 'Description' with a space. To Do  [GLKST30DIP-738](https://jr.it-academy.by/browse/GLKST30DIP-738) - When creating a project, in the 'Create new project' slider and on the 'Projects' board, the date is displayed in the wrong format To Do | S2 - 1 bugs.  S3 - 2 bug.  S4 - 3 bugs. |
| Team D:  **Oksana Kardash**  Aleksandr Khaldeenko  Anna Tolstopyatova  Dmitry Kuznetsov | Google Chrome version 102.0.5005.115. | Component,  smoke,  positive | Exploratory,  Accessibility | Test plan creation:  02.05.2022-20.05.2022  Check lists creation:  14.05.2022-20.05.2022  Test cases creation:  21.05.2022-20.06.2022  Test execution,  Bug reports:  06.06.2022-20.06.2022  Test Result Reports: weekly  Presentation creation:  21.06.2022-27.06.2022 |  | 42 test cases are created.  28 tests are executed successfully,  14 test case is failed,  1 enhancement and  9 bug-reports are created.  Quality is estimated as high. | At the beginning there were difficulties with prioritization of testing functionality in the messenger. | Confluence crash for a half a day.  Actions: Make backups every week or following each important change. | [GLKST30DIP-546](https://jr.it-academy.by/browse/GLKST30DIP-546) - Button 'Clouse box (х)' is not visible in the slider 'Create Dialog' when it created via Upper menu, but button performs its functions To Do  [GLKST30DIP-582](https://jr.it-academy.by/browse/GLKST30DIP-582) - After deleting 'Test Chat' member remains in the tab 'Members' of this chat for another user. To Do  [GLKST30DIP-584](https://jr.it-academy.by/browse/GLKST30DIP-584) - Button 'Update' on slider 'Edit chat' doesn't work after clicking it. To Do  [GLKST30DIP-558](https://jr.it-academy.by/browse/GLKST30DIP-558) - Quick access button 'Chat' (Activate Project chat) on Progect page stay press after deleting project chat To Do  [GLKST30DIP-565](https://jr.it-academy.by/browse/GLKST30DIP-565) - Dialog member remains visible in the tab 'Members' after deleting the dialog To Do  [GLKST30DIP-616](https://jr.it-academy.by/browse/GLKST30DIP-616) - Dialog is not visible in messenger for second member if it was deleted by both members and created again To Do  [GLKST30DIP-739](https://jr.it-academy.by/browse/GLKST30DIP-739) - A part of message don't displays after the symbol '<' To Do  [GLKST30DIP-689](https://jr.it-academy.by/browse/GLKST30DIP-689) - Function 'Mute' doesn't work on Messenger page. To Do  Accessibility bug:  [GLKST30DIP-733](https://jr.it-academy.by/browse/GLKST30DIP-733) - Arrows 'left', 'right', 'up', 'down' don't work. To Do | S2 - 1 bug.  S3 - 2 bugs.  S4 - 6 bugs. |
| Team E:  **Marina Yarovaya**  Dmitry Rashkevich  Alexey Gorokhov  Vyacheslav Kovalevich  Dmitry Kovrigin | Google Chrome version 102.0.5005.115. | Component,  smoke,  positive | Exploratory,  Accessibility (Dark mode) | Test plan creation:  02.05.2022-20.05.2022  Check lists creation:  14.05.2022-20.05.2022  Test cases creation:  21.05.2022-20.06.2022  Test execution,  Bug reports:  06.06.2022-20.06.2022  Test Result Reports: weekly  Presentation creation:  21.06.2022-27.06.2022 |  | 47 test cases are created.  47 tests are executed successfully,  10 bug-reports are created.  Quality is estimated as high. | One team member's absence of Internet connection from time to time during the day. | Confluence crash for a half a day.  Actions: Make backups every week or following each important change.  Application update.  Actions: Keep test-cases up-to-date. | [GLKST30DIP-668](https://jr.it-academy.by/browse/GLKST30DIP-668) - The search engine found the folder was not in the request. To Do  [GLKST30DIP-757](https://jr.it-academy.by/browse/GLKST30DIP-757) - Information about a chosen file in 'My disk' folder displays incorrectly in view information slider. To Do  [GLKST30DIP-787](https://jr.it-academy.by/browse/GLKST30DIP-787) - Created folder is not copied. To Do  Accessibility bugs:  [GLKST30DIP-697](https://jr.it-academy.by/browse/GLKST30DIP-697) - Low contrast between information text or icon and background. To Do  [GLKST30DIP-699](https://jr.it-academy.by/browse/GLKST30DIP-699) - Low contrast between text and background in modal window. To Do  [GLKST30DIP-700](https://jr.it-academy.by/browse/GLKST30DIP-700) - Violation of the integrity of the dark mode when clicking on the "Search" icon in the "Task Board" tab To Do  [GLKST30DIP-704](https://jr.it-academy.by/browse/GLKST30DIP-704) - Low contrast between the information text of the button and the background of the button. To Do  [GLKST30DIP-706](https://jr.it-academy.by/browse/GLKST30DIP-706) - Low contrast between information (status or actions) text and background. To Do  [GLKST30DIP-707](https://jr.it-academy.by/browse/GLKST30DIP-707) - Low contrast between button text and button background. To Do  [GLKST30DIP-708](https://jr.it-academy.by/browse/GLKST30DIP-708) - Low contrast between text and background(Text Selection) in the description field. To Do | S2 - 1 bug.  S3 - 1 bug.  S4 - 8 bugs. |
| Team F:  **Dmitry Ivanuk**  Evgeniy Syromyatnikov  Roman Risik  Sergey Kletsko | Google Chrome version 102.0.5005.115, Mozilla Firefox version 101.0.1 | Component,  smoke,  positive | Exploratory,  Localization. | Test plan creation:  02.05.2022-20.05.2022  Check lists creation:  14.05.2022-20.05.2022  Test cases creation:  21.05.2022-20.06.2022  Test execution,  Bug reports:  06.06.2022-20.06.2022  Test Result Reports: weekly  Presentation creation:  21.06.2022-27.06.2022 |  | 60 test cases are created.  40 tests are executed successfully,  8 test cases is failed,  3 enhancements and  12 bug-reports are created.  Quality is estimated as high. | Some parts of functionality  were looked different for each member. | Confluence crash for a half a day.  Actions: Make backups every week or following each important change. | [GLKST30DIP-669](https://jr.it-academy.by/browse/GLKST30DIP-669) - Sign 'loading' not disappear when cancel image adding To Do  [GLKST30DIP-593](https://jr.it-academy.by/browse/GLKST30DIP-593) - Untitled folder page appears after deleting own note folder To Do  [GLKST30DIP-597](https://jr.it-academy.by/browse/GLKST30DIP-597) - Untitled folder page appears after opening recieved link To Do  [GLKST30DIP-599](https://jr.it-academy.by/browse/GLKST30DIP-599) - After folder has been pinned it doesn't move to the top of the list To Do  [GLKST30DIP-621](https://jr.it-academy.by/browse/GLKST30DIP-621) - Appears popup window with notify about max three notes on own note page when user created third note by button '🖊 Create note' To Do  [GLKST30DIP-622](https://jr.it-academy.by/browse/GLKST30DIP-622) - On own note page, when user creating third note, on left up of popup window with error is unvisible but clicable button (X). After click button (X) popup window is close. To Do  [GLKST30DIP-644](https://jr.it-academy.by/browse/GLKST30DIP-644) - When registering a user, the validation words are not translated into Russian To Do  [GLKST30DIP-662](https://jr.it-academy.by/browse/GLKST30DIP-662) - Date format in russian local on project page displayed as (mm.dd.yyyy) To Do  [GLKST30DIP-663](https://jr.it-academy.by/browse/GLKST30DIP-663) - In russian local price displayed in american dollar. To Do  [GLKST30DIP-620](https://jr.it-academy.by/browse/GLKST30DIP-620) - Note can't be created without title To Do  [GLKST30DIP-702](https://jr.it-academy.by/browse/GLKST30DIP-702) - Theme of app changing after refreshing the page To Do  [GLKST30DIP-692](https://jr.it-academy.by/browse/GLKST30DIP-692) - Error with font type 'Normal' in rich text field when chanching to it from the other font To Do | S1 - 2  bugs.  S2 - 1  bug.  S3 -  1 bug.  S4 -  8 bugs. |
| Team G:  **Kseniya Nemkovich**  Irina Vyrvo  Nikolai Danilovich  Darya Trofimova | Google Chrome version 102.0.5005.115 | Component,  smoke,  positive | Exploratory. | Test plan creation:  02.05.2022-20.05.2022  Check lists creation:  14.05.2022-20.05.2022  Test cases creation:  21.05.2022-20.06.2022  Test execution,  Bug reports:  06.06.2022-20.06.2022  Test Result Reports: weekly  Presentation creation:  21.06.2022-27.06.2022 |  | 42 test cases are created.  30 tests are executed successfully,  12 test case is failed,  3 enhancements and  11 bug-reports are created.  Quality is estimated as high. | 2 members are absent systematically because of personal problems. | Absence of a team G lead Kseniya Nemkovich for a 21 days because of business trip.  Actions: The duties of the Team G leader are performed by Test Lead Ekaterina Shasholko. | [GLKST30DIP-725](https://jr.it-academy.by/browse/GLKST30DIP-725) - Deleted task is appeared on Dashboard when it was deleted on TaskBoard module. To Do  [GLKST30DIP-726](https://jr.it-academy.by/browse/GLKST30DIP-726) - Cleared task is appeared on Dashboard when it was cleared on TaskBoard module. To Do  [GLKST30DIP-749](https://jr.it-academy.by/browse/GLKST30DIP-749) - Notification about creation of new project not appears in container "Activities". To Do  [GLKST30DIP-750](https://jr.it-academy.by/browse/GLKST30DIP-750) - Notification not appears In conteir "Activities" when task was deleted. To Do  [GLKST30DIP-751](https://jr.it-academy.by/browse/GLKST30DIP-751) - Notification in "Activities" not appears after creation event in Calendar. To Do  [GLKST30DIP-752](https://jr.it-academy.by/browse/GLKST30DIP-752) - Notification in “Activities” not appears when project was deleted. To Do  [GLKST30DIP-701](https://jr.it-academy.by/browse/GLKST30DIP-701) - The created in the "Calendar" tab event is not displayed in 'Activities' in the "Dashboard" tab To Do  [GLKST30DIP-703](https://jr.it-academy.by/browse/GLKST30DIP-703) - The created in the calendar event is not displayed in 'Activities' in the "Dashboard" tab To Do  [GLKST30DIP-705](https://jr.it-academy.by/browse/GLKST30DIP-705) - The edited in the calendar event is not displayed in 'Activities' in the "Dashboard" tab To Do  [GLKST30DIP-709](https://jr.it-academy.by/browse/GLKST30DIP-709) - The deleted in the calendar event is not displayed in 'Activities' in the "Dashboard" tab To Do  [GLKST30DIP-729](https://jr.it-academy.by/browse/GLKST30DIP-729) - Check that the member can leave the project in the 'Board' tab. To Do | S2 -  1 bugs.  S4 - 10 bugs. |
| Team H:  **Andrey Yakubov** | Google Chrome version 102.0.5005.115. | Component,  smoke,  positive | Exploratory,  Accessibility | Test plan creation:  02.05.2022-20.05.2022  Check lists creation:  14.05.2022-20.05.2022  Test cases creation:  21.05.2022-20.06.2022  Test execution,  Bug reports:  06.06.2022-20.06.2022  Test Result Reports: weekly  Presentation creation:  21.06.2022-27.06.2022 |  | 17 test cases are created.  14 tests are executed successfully,  3 test cases are failed,  1 enhancement and  5 bug-reports are created.  Quality is estimated as high. | At the first time there were difficulties with prioritization of testing functionality. | 3 members leave the project.  Actions: Prioritization was revised and responsibilities were equally assigned among the other members. | [GLKST30DIP-531](https://jr.it-academy.by/browse/GLKST30DIP-531) - Password change bug To Do  [GLKST30DIP-517](https://jr.it-academy.by/browse/GLKST30DIP-517) - Clicking on the "Save" button does not save the changes in "Name" field To Do  [GLKST30DIP-563](https://jr.it-academy.by/browse/GLKST30DIP-563) - Microsoft storage connection error To Do  Accessibility bugs:  [GLKST30DIP-636](https://jr.it-academy.by/browse/GLKST30DIP-636) - Increasing by 200% bugs To Do  [GLKST30DIP-639](https://jr.it-academy.by/browse/GLKST30DIP-639) - Scroll bars are missing in the Active Sessions field To Do | S2 - 1 bug.  S3 - 1 bug.  S4 - 3 bugs. |

## ****Test Executions Report:****

| **TE Key** | **Summary** | **Planned start date** | **Planned end date** | **Test Environments** | **Total Tests** | **PASS** | **FAIL** | **Manual** | **Progress** | **Success Rate** | **Elapsed Time** | **Open** |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| [GLKST30DIP-761](https://jr.it-academy.by/browse/GLKST30DIP-761) | [Frequency of the reminders about the events](https://jr.it-academy.by/browse/GLKST30DIP-761) | 2022-06-13 | 2022-06-23 | Firefox101.0.1 | 2 | 2 | 0 | 2 | 100% | 100% | 2h 39m | [2](https://jr.it-academy.by/issues/?jql=issue%20in%20(GLKST30DIP-762,GLKST30DIP-763)) |
| [GLKST30DIP-754](https://jr.it-academy.by/browse/GLKST30DIP-754) | [File Manager Test Execution](https://jr.it-academy.by/browse/GLKST30DIP-754) | 2022-06-06 | 2022-06-20 | GoogleChrome102.0.5005.63 | 3 | 3 | 0 | 3 | 100% | 100% | 8m | 0 |
| [GLKST30DIP-687](https://jr.it-academy.by/browse/GLKST30DIP-687) | [Testing of file manager](https://jr.it-academy.by/browse/GLKST30DIP-687) | 2022-06-06 | 2022-06-20 | GoogleChrome102.0.5005.115 | 15 | 15 | 0 | 15 | 100% | 100% | 2h 55m | 0 |
| [GLKST30DIP-686](https://jr.it-academy.by/browse/GLKST30DIP-686) | [Testing execution of Manager](https://jr.it-academy.by/browse/GLKST30DIP-686) | 2022-06-06 | 2022-06-20 | GoogleChromeVersion102.0.5005.62 | 7 | 7 | 0 | 7 | 100% | 100% | 1m | 0 |
| [GLKST30DIP-673](https://jr.it-academy.by/browse/GLKST30DIP-673) | [Test Execution File Manager](https://jr.it-academy.by/browse/GLKST30DIP-673) | 2022-06-06 | 2022-06-20 | GoogleChrome103.0.5060.53 | 7 | 7 | 0 | 7 | 100% | 100% | 11m | 0 |
| [GLKST30DIP-665](https://jr.it-academy.by/browse/GLKST30DIP-665) | [Regression tests execution.](https://jr.it-academy.by/browse/GLKST30DIP-665) | 2022-06-16 | 2022-06-19 | Firefox100.0.1.Production | 3 | 2 | 1 | 3 | 100% | 66.7% | 29m | [2](https://jr.it-academy.by/issues/?jql=issue%20in%20(GLKST30DIP-652,GLKST30DIP-664)) |
| [GLKST30DIP-659](https://jr.it-academy.by/browse/GLKST30DIP-659) | [Testing tasks on the Task Board](https://jr.it-academy.by/browse/GLKST30DIP-659) | 2022-06-06 | 2022-06-20 | GoogleChrome102.0.5005.63 | 2 | 1 | 1 | 2 | 100% | 50% | 3m | [1](https://jr.it-academy.by/issues/?jql=issue%20in%20(GLKST30DIP-680)) |
| [GLKST30DIP-653](https://jr.it-academy.by/browse/GLKST30DIP-653) | [Testing of the search field on 'All boards' slider on 'Task Board' module.](https://jr.it-academy.by/browse/GLKST30DIP-653) | 2022-06-13 | 2022-06-20 | GoogleChrome102.0.5005.62 | 4 | 4 | 0 | 4 | 100% | 100% | 23m | 0 |
| [GLKST30DIP-651](https://jr.it-academy.by/browse/GLKST30DIP-651) | [Testing russian local](https://jr.it-academy.by/browse/GLKST30DIP-651) | 2022-06-06 | 2022-06-20 | GoogleChrome102.0.5005.62 | 3 | 1 | 2 | 3 | 100% | 33.3% | 5m | [2](https://jr.it-academy.by/issues/?jql=issue%20in%20(GLKST30DIP-662,GLKST30DIP-663)) |
| [GLKST30DIP-614](https://jr.it-academy.by/browse/GLKST30DIP-614) | [Testing note content editing](https://jr.it-academy.by/browse/GLKST30DIP-614) | 2022-06-13 | 2022-06-19 | GoogleChrome102.0.5005.61 | 7 | 7 | 0 | 7 | 100% | 100% | 36m | 0 |
| [GLKST30DIP-613](https://jr.it-academy.by/browse/GLKST30DIP-613) | [Testing note design editing](https://jr.it-academy.by/browse/GLKST30DIP-613) | 2022-06-13 | 2022-06-19 | GoogleChrome102.0.5005.61 | 9 | 9 | 0 | 9 | 100% | 100% | 19h 39m | 0 |
| [GLKST30DIP-585](https://jr.it-academy.by/browse/GLKST30DIP-585) | [Files in messages Test Execution](https://jr.it-academy.by/browse/GLKST30DIP-585) | 2022-06-12 | 2022-06-12 | GoogleChrome102.0.5005.63 | 4 | 4 | 0 | 4 | 100% | 100% | 19m | 0 |
| [GLKST30DIP-574](https://jr.it-academy.by/browse/GLKST30DIP-574) | [Testing editing of the created project using meatball menu](https://jr.it-academy.by/browse/GLKST30DIP-574) | 2022-06-06 | 2022-06-19 | GoogleChrome102.0.5005.63 | 13 | 9 | 4 | 13 | 100% | 69.2% | 43m | [3](https://jr.it-academy.by/issues/?jql=issue%20in%20(GLKST30DIP-637,GLKST30DIP-638,GLKST30DIP-575)) |
| [GLKST30DIP-551](https://jr.it-academy.by/browse/GLKST30DIP-551) | [Create projects with notes and tasks](https://jr.it-academy.by/browse/GLKST30DIP-551) | 2022-06-10 | 2022-06-20 | GoogleChrome102.0.5005.115 | 3 | 3 | 0 | 3 | 100% | 100% | 5h 21m | 0 |
| [GLKST30DIP-549](https://jr.it-academy.by/browse/GLKST30DIP-549) | [Testing of 'Description' field on task.](https://jr.it-academy.by/browse/GLKST30DIP-549) | 2022-06-10 | 2022-06-24 | GoogleChrome102.0.5005.62 | 5 | 4 | 1 | 5 | 100% | 80% | 1h 5m | [1](https://jr.it-academy.by/issues/?jql=issue%20in%20(GLKST30DIP-722)) |
| [GLKST30DIP-511](https://jr.it-academy.by/browse/GLKST30DIP-511) | [Field Search on 'Messenger page' test execution.](https://jr.it-academy.by/browse/GLKST30DIP-511) | 2022-06-06 | 2022-06-19 | GoogleChrome102.0.5005.63 | 5 | 5 | 0 | 5 | 100% | 100% | 12m | 0 |
| [GLKST30DIP-507](https://jr.it-academy.by/browse/GLKST30DIP-507) | [Testing description of note (font, link, attachments)](https://jr.it-academy.by/browse/GLKST30DIP-507) | 2022-06-06 | 2022-06-20 | GoogleChrome102.0.5005.62 | 1 | 1 | 0 | 1 | 100% | 100% | 8m | 0 |
| [GLKST30DIP-505](https://jr.it-academy.by/browse/GLKST30DIP-505) | [Testing meatball on description of note](https://jr.it-academy.by/browse/GLKST30DIP-505) | 2022-06-06 | 2022-06-20 | GoogleChrome102.0.5005.62 | 2 | 2 | 0 | 2 | 100% | 100% | 1m | 0 |
| [GLKST30DIP-504](https://jr.it-academy.by/browse/GLKST30DIP-504) | [Testing meatball of notes](https://jr.it-academy.by/browse/GLKST30DIP-504) | 2022-06-06 | 2022-06-20 | GoogleChrome102.0.5005.62 | 4 | 3 | 1 | 4 | 100% | 75% | 5m | [1](https://jr.it-academy.by/issues/?jql=issue%20in%20(GLKST30DIP-702)) |
| [GLKST30DIP-503](https://jr.it-academy.by/browse/GLKST30DIP-503) | [Testing meatball inside folder ('My notes', project folder))](https://jr.it-academy.by/browse/GLKST30DIP-503) | 2022-06-06 | 2022-06-20 | GoogleChrome102.0.5005.62 | 8 | 5 | 3 | 8 | 100% | 62.5% | 1h 20m | [1](https://jr.it-academy.by/issues/?jql=issue%20in%20(GLKST30DIP-593)) |
| [GLKST30DIP-502](https://jr.it-academy.by/browse/GLKST30DIP-502) | [Testing meatball on project folder](https://jr.it-academy.by/browse/GLKST30DIP-502) | 2022-06-06 | 2022-06-20 | GoogleChrome102.0.5005.62 | 4 | 2 | 2 | 4 | 100% | 50% | 14m | [2](https://jr.it-academy.by/issues/?jql=issue%20in%20(GLKST30DIP-599,GLKST30DIP-597)) |
| [GLKST30DIP-501](https://jr.it-academy.by/browse/GLKST30DIP-501) | [Testing search bar menu of notes](https://jr.it-academy.by/browse/GLKST30DIP-501) | 2022-06-06 | 2022-06-20 | GoogleChrome102.0.5005.62 | 2 | 2 | 0 | 2 | 100% | 100% | 14m | 0 |
| [GLKST30DIP-500](https://jr.it-academy.by/browse/GLKST30DIP-500) | [Testing search bar menu of folder](https://jr.it-academy.by/browse/GLKST30DIP-500) | 2022-06-06 | 2022-06-20 | GoogleChrome102.0.5005.62 | 3 | 3 | 0 | 3 | 100% | 100% | 8m | 0 |
| [GLKST30DIP-499](https://jr.it-academy.by/browse/GLKST30DIP-499) | [Testing create folder](https://jr.it-academy.by/browse/GLKST30DIP-499) | 2022-06-06 | 2022-06-20 | GoogleChrome102.0.5005.62 | 3 | 3 | 0 | 3 | 100% | 100% | 4m | 0 |
| [GLKST30DIP-492](https://jr.it-academy.by/browse/GLKST30DIP-492) | [Project chat Test Execution](https://jr.it-academy.by/browse/GLKST30DIP-492) | 2022-06-12 | 2022-06-12 | GoogleChrome102.0.5005.63 | 2 | 1 | 1 | 2 | 100% | 50% | 4m | [1](https://jr.it-academy.by/issues/?jql=issue%20in%20(GLKST30DIP-558)) |
| [GLKST30DIP-484](https://jr.it-academy.by/browse/GLKST30DIP-484) | [File Manager Test execution.](https://jr.it-academy.by/browse/GLKST30DIP-484) | 2022-06-06 | 2022-06-19 | GoogleChrome102.0.5005.63 | 14 | 14 | 0 | 14 | 100% | 100% | 1h 4m | 0 |
| [GLKST30DIP-483](https://jr.it-academy.by/browse/GLKST30DIP-483) | [Testing of Messenger](https://jr.it-academy.by/browse/GLKST30DIP-483) | 2022-06-06 | 2022-06-22 | GoogleChrome102.0.5005.63 | 16 | 5 | 6 | 16 | 68.8% | 31.3% | 11m | 0 |
| [GLKST30DIP-482](https://jr.it-academy.by/browse/GLKST30DIP-482) | [Support tests execution.](https://jr.it-academy.by/browse/GLKST30DIP-482) | 2022-06-06 | 2022-06-19 | Firefox100.0.2 | 2 | 2 | 0 | 2 | 100% | 100% | 17m | 0 |
| [GLKST30DIP-481](https://jr.it-academy.by/browse/GLKST30DIP-481) | [Upper Menu tests execution.](https://jr.it-academy.by/browse/GLKST30DIP-481) | 2022-06-06 | 2022-06-19 | Firefox100.0.2 | 4 | 4 | 0 | 4 | 100% | 100% | 25m | 0 |
| [GLKST30DIP-480](https://jr.it-academy.by/browse/GLKST30DIP-480) | [Profile tests execution.](https://jr.it-academy.by/browse/GLKST30DIP-480) | 2022-06-06 | 2022-06-19 | Firefox100.0.2 | 11 | 7 | 4 | 11 | 100% | 63.6% | 9h 42m | [3](https://jr.it-academy.by/issues/?jql=issue%20in%20(GLKST30DIP-517,GLKST30DIP-563,GLKST30DIP-531)) |
| [GLKST30DIP-478](https://jr.it-academy.by/browse/GLKST30DIP-478) | [Chat test execution.](https://jr.it-academy.by/browse/GLKST30DIP-478) | 2022-06-06 | 2022-06-19 | GoogleChrome102.0.5005.63 | 8 | 5 | 3 | 8 | 100% | 62.5% | 58m | [2](https://jr.it-academy.by/issues/?jql=issue%20in%20(GLKST30DIP-584,GLKST30DIP-582)) |
| [GLKST30DIP-475](https://jr.it-academy.by/browse/GLKST30DIP-475) | [Add members to the project Test.](https://jr.it-academy.by/browse/GLKST30DIP-475) | 2022-06-13 | 2022-06-24 | Firefox101.0.1 | 5 | 5 | 0 | 5 | 100% | 100% | 12m | 0 |
| [GLKST30DIP-473](https://jr.it-academy.by/browse/GLKST30DIP-473) | [Dialog Test Execution](https://jr.it-academy.by/browse/GLKST30DIP-473) | 2022-06-12 | 2022-06-12 | GoogleChrome102.0.5005.63 | 6 | 3 | 3 | 6 | 100% | 50% | 57m | [3](https://jr.it-academy.by/issues/?jql=issue%20in%20(GLKST30DIP-546,GLKST30DIP-565,GLKST30DIP-616)) |
| [GLKST30DIP-470](https://jr.it-academy.by/browse/GLKST30DIP-470) | [Create a project.](https://jr.it-academy.by/browse/GLKST30DIP-470) | 2022-06-10 | 2022-06-20 | GoogleChrome102.0.5005.115 | 8 | 5 | 3 | 8 | 100% | 62.5% | 4h 31m | [3](https://jr.it-academy.by/issues/?jql=issue%20in%20(GLKST30DIP-738,GLKST30DIP-728,GLKST30DIP-727)) |
| [GLKST30DIP-467](https://jr.it-academy.by/browse/GLKST30DIP-467) | [Testing editing of the created project using "Gear-view" icon](https://jr.it-academy.by/browse/GLKST30DIP-467) | 2022-06-06 | 2022-06-19 | GoogleChrome102.0.5005.63 | 5 | 4 | 1 | 5 | 100% | 80% | 18m | [1](https://jr.it-academy.by/issues/?jql=issue%20in%20(GLKST30DIP-575)) |
| [GLKST30DIP-466](https://jr.it-academy.by/browse/GLKST30DIP-466) | [Create, edit and delete events in Calendar and display of them on the dashboard](https://jr.it-academy.by/browse/GLKST30DIP-466) | 2022-06-06 | 2022-06-19 | GoogleChrome101.0.4951.67 | 11 | 6 | 5 | 11 | 100% | 54.5% | 20h 52m | [4](https://jr.it-academy.by/issues/?jql=issue%20in%20(GLKST30DIP-701,GLKST30DIP-703,GLKST30DIP-705,GLKST30DIP-709)) |
| [GLKST30DIP-464](https://jr.it-academy.by/browse/GLKST30DIP-464) | [Testing of File Manager](https://jr.it-academy.by/browse/GLKST30DIP-464) | 2022-06-06 | 2022-06-19 | GoogleChrome102.0.5005.63 | 1 | 1 | 0 | 1 | 100% | 100% | 8m | 0 |
| [GLKST30DIP-462](https://jr.it-academy.by/browse/GLKST30DIP-462) | [Messenger Test execution](https://jr.it-academy.by/browse/GLKST30DIP-462) | 2022-06-06 | 2022-06-19 | GoogleChrome101.0.4951.67 | 6 | 5 | 1 | 6 | 100% | 83.3% | 1d 2m | [1](https://jr.it-academy.by/issues/?jql=issue%20in%20(GLKST30DIP-689)) |
| [GLKST30DIP-461](https://jr.it-academy.by/browse/GLKST30DIP-461) | [Testing of Tasks on Dashboard.](https://jr.it-academy.by/browse/GLKST30DIP-461) | 2022-06-06 | 2022-06-19 | GoogleChrome102.0.5005.115 | 13 | 11 | 2 | 13 | 100% | 84.6% | 19h 43m | [2](https://jr.it-academy.by/issues/?jql=issue%20in%20(GLKST30DIP-726,GLKST30DIP-725)) |
| [GLKST30DIP-459](https://jr.it-academy.by/browse/GLKST30DIP-459) | [Project test Execution.](https://jr.it-academy.by/browse/GLKST30DIP-459) | 2022-06-06 | 2022-06-19 | GoogleChrome102.0.5005.63 | 10 | 10 | 0 | 10 | 100% | 100% | 8m | 0 |
| [GLKST30DIP-458](https://jr.it-academy.by/browse/GLKST30DIP-458) | [Testing "Activities" in module "Dashboard".](https://jr.it-academy.by/browse/GLKST30DIP-458) | 2022-06-13 | 2022-06-20 | GoogleChrome101.0.4951.67 | 9 | 5 | 4 | 9 | 100% | 55.6% | 30m | [4](https://jr.it-academy.by/issues/?jql=issue%20in%20(GLKST30DIP-749,GLKST30DIP-750,GLKST30DIP-751,GLKST30DIP-752)) |
| [GLKST30DIP-455](https://jr.it-academy.by/browse/GLKST30DIP-455) | [Testing of Projects on Dashboard](https://jr.it-academy.by/browse/GLKST30DIP-455) | 2022-06-06 | 2022-06-19 | GoogleChrome102.0.5005.115 | 9 | 8 | 1 | 9 | 100% | 88.9% | 56m | [1](https://jr.it-academy.by/issues/?jql=issue%20in%20(GLKST30DIP-729)) |
| [GLKST30DIP-411](https://jr.it-academy.by/browse/GLKST30DIP-411) | [Select a project tests execution.](https://jr.it-academy.by/browse/GLKST30DIP-411) | 2022-06-09 | 2022-06-15 | Firefox100.0.1.Production | 3 | 3 | 0 | 3 | 100% | 100% | 9m | [1](https://jr.it-academy.by/issues/?jql=issue%20in%20(GLKST30DIP-784)) |
| [GLKST30DIP-387](https://jr.it-academy.by/browse/GLKST30DIP-387) | [Testing of a board](https://jr.it-academy.by/browse/GLKST30DIP-387) | 2022-06-06 | 2022-06-20 | GoogleChrome101.0.4951.67 | 10 | 4 | 6 | 10 | 100% | 40% | 31m | [4](https://jr.it-academy.by/issues/?jql=issue%20in%20(GLKST30DIP-576,GLKST30DIP-652,GLKST30DIP-587,GLKST30DIP-592)) |
| [GLKST30DIP-383](https://jr.it-academy.by/browse/GLKST30DIP-383) | [Testing of Login Page](https://jr.it-academy.by/browse/GLKST30DIP-383) | 2022-06-06 | 2022-06-20 | GoogleChrome102.0.5005.63 | 7 | 6 | 1 | 7 | 100% | 85.7% | 12h 2m | [1](https://jr.it-academy.by/issues/?jql=issue%20in%20(GLKST30DIP-657)) |
| [GLKST30DIP-378](https://jr.it-academy.by/browse/GLKST30DIP-378) | [Editing Date and Time. Test Execution](https://jr.it-academy.by/browse/GLKST30DIP-378) | 2022-06-14 | 2022-06-20 | GoogleChrome102.0.5005.63 | 5 | 5 | 0 | 5 | 100% | 100% | 11m | 0 |
| [GLKST30DIP-376](https://jr.it-academy.by/browse/GLKST30DIP-376) | [Add members to the event tests execution](https://jr.it-academy.by/browse/GLKST30DIP-376) | 2022-06-06 | 2022-06-20 | Firefox101.0.1 | 4 | 4 | 0 | 4 | 100% | 100% | 10m | 0 |
| [GLKST30DIP-374](https://jr.it-academy.by/browse/GLKST30DIP-374) | [Select the date and time of the event. Test Execution.](https://jr.it-academy.by/browse/GLKST30DIP-374) | 2022-06-06 | 2022-06-20 | GoogleChrome102.0.5005.63 | 5 | 5 | 0 | 5 | 100% | 100% | 33m | 0 |
| [GLKST30DIP-337](https://jr.it-academy.by/browse/GLKST30DIP-337) | [Testing create, update and delete tasks on the Task Board.](https://jr.it-academy.by/browse/GLKST30DIP-337) | 2022-06-06 | 2022-06-20 | GoogleChrome102.0.5005.63 | 10 | 7 | 3 | 10 | 100% | 70% | 3m | [2](https://jr.it-academy.by/issues/?jql=issue%20in%20(GLKST30DIP-676,GLKST30DIP-679)) |
| [GLKST30DIP-330](https://jr.it-academy.by/browse/GLKST30DIP-330) | [The field 'Name' tests execution](https://jr.it-academy.by/browse/GLKST30DIP-330) | 2022-06-06 | 2022-06-20 | GoogleChrome102.0.5005.115 | 8 | 8 | 0 | 8 | 100% | 100% | 15m | 0 |
| [GLKST30DIP-299](https://jr.it-academy.by/browse/GLKST30DIP-299) | [Testing input field title of note](https://jr.it-academy.by/browse/GLKST30DIP-299) | 2022-06-06 | 2022-06-20 | GoogleChrome102.0.5005.62 | 5 | 5 | 0 | 5 | 100% | 100% | 2m | 0 |
| [GLKST30DIP-298](https://jr.it-academy.by/browse/GLKST30DIP-298) | [Testing counter of notes](https://jr.it-academy.by/browse/GLKST30DIP-298) | 2022-06-06 | 2022-06-20 | GoogleChrome102.0.5005.62 | 2 | 2 | 0 | 2 | 100% | 100% | 15m | 0 |
| [GLKST30DIP-296](https://jr.it-academy.by/browse/GLKST30DIP-296) | [Testing creating notes](https://jr.it-academy.by/browse/GLKST30DIP-296) | 2022-06-06 | 2022-06-20 | GoogleChrome102.0.5005.62 | 9 | 7 | 2 | 9 | 100% | 77.8% | 23m | [2](https://jr.it-academy.by/issues/?jql=issue%20in%20(GLKST30DIP-621,GLKST30DIP-620)) |
| [GLKST30DIP-285](https://jr.it-academy.by/browse/GLKST30DIP-285) | [Description Field Tests Execution.](https://jr.it-academy.by/browse/GLKST30DIP-285) | 2022-06-09 | 2022-06-21 | Firefox100.0.1.GoogleChrome102.0.5005.63Production | 8 | 7 | 1 | 8 | 100% | 87.5% | 27m | [1](https://jr.it-academy.by/issues/?jql=issue%20in%20(GLKST30DIP-538)) |
| [GLKST30DIP-261](https://jr.it-academy.by/browse/GLKST30DIP-261) | [Testing of columns on the 'Task Board'](https://jr.it-academy.by/browse/GLKST30DIP-261) | 2022-06-06 | 2022-06-20 | GoogleChrome102.0.5005.62 | 10 | 10 | 0 | 10 | 100% | 100% | 60m | 0 |
| [GLKST30DIP-140](https://jr.it-academy.by/browse/GLKST30DIP-140) | [Google Meet tests execution.](https://jr.it-academy.by/browse/GLKST30DIP-140) | 2022-06-08 | 2022-06-10 | Firefox100.0.1.Production | 3 | 3 | 0 | 3 | 100% | 100% | 13m | 0 |
| [GLKST30DIP-136](https://jr.it-academy.by/browse/GLKST30DIP-136) | [Videochat tests execution.](https://jr.it-academy.by/browse/GLKST30DIP-136) | 2022-06-06 | 2022-06-14 | Firefox100.0.1.Production | 3 | 3 | 0 | 3 | 100% | 100% | 16m | 0 |

## ****Tests Execution statistics:****

344 test cases were executed.

**Bugs statistics:**

73 bug-reports were created.